Meeting Minutes 11/25/2016

Members Present

Haitian

Claire

Yusi

Anthony

Members Absent

Aboudi

Ryan

Matthew

Meeting Minutes:

* Plan to finish everything on Monday (05) so that we have time to make everything look good
* Stretch goals: video and MAC OS
  + Email TA to clarify the first 2 stretch goals
* Anthony/Claire working on save state
  + Save state tab/save filtering
* Aboudi/Ryan working on filtering
  + Must be done quickly so that save state can be added
* Ryan working on test cases + updating the test matrix
* Yusi: check if graphs are taken from CSV or from post sorted
  + Also work on MAC IOS
* Haitian: lessons learnt + retrospective analysis + tutorial video + development plans and agent task view + documentation document
* Matthew: design inspections + updating all the graphs